| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & UI | USN-1 | As a user, I can upload CSV and Excel files to the application. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-1 | Data Collection & UI | USN-2 | As a developer, I will parse the uploaded files using Pandas to create dataframes. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-1 | Data Collection & UI | USN-3 | As a user, I can see a clean Streamlit interface with a title and upload buttons. | 5 | High | Lokesh / Abhishek / Rishi |
| Sprint-1 | Data Collection & UI | USN-4 | As a developer, I will securely configure the Google Gemini API key using Streamlit secrets. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-1 | Data Collection & UI | USN-5 | As a user, I will see a loading spinner while my files are being processed. | 2 | Medium | Lokesh / Abhishek / Rishi |
| Sprint-2 | AI Integration & Vis | USN-6 | As a user, I will receive an AI-generated summary of my Balance Sheet. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-2 | AI Integration & Vis | USN-7 | As a user, I will receive an AI-generated summary of my Profit & Loss statement. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-2 | AI Integration & Vis | USN-8 | As a user, I will receive an AI-generated summary of my Cash Flow data. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-2 | AI Integration & Vis | USN-9 | As a user, the application will automatically retry after 15 seconds if an API rate limit is hit. | 2 | Medium | Lokesh / Abhishek / Rishi |
| Sprint-2 | AI Integration & Vis | USN-10 | As a user, I can view line charts of my numeric financial data to spot trends. | 5 | Low | Lokesh / Abhishek / Rishi |