Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS36206 |
| Project Name | Gemini Pro Financial Decoder: Transforming Complex Data into Actionable Insights |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & UI | USN-1 | As a user, I can upload CSV and Excel files to the application. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-1 | Data Collection & UI | USN-2 | As a developer, I will parse the uploaded files using Pandas to create dataframes. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-1 | Data Collection & UI | USN-3 | As a user, I can see a clean Streamlit interface with a title and upload buttons. | 5 | High | Lokesh / Abhishek / Rishi |
| Sprint-1 | Data Collection & UI | USN-4 | As a developer, I will securely configure the Google Gemini API key using Streamlit secrets. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-1 | Data Collection & UI | USN-5 | As a user, I will see a loading spinner while my files are being processed. | 2 | Medium | Lokesh / Abhishek / Rishi |
| Sprint-2 | AI Integration & Vis | USN-6 | As a user, I will receive an AI-generated summary of my Balance Sheet. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-2 | AI Integration & Vis | USN-7 | As a user, I will receive an AI-generated summary of my Profit & Loss statement. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-2 | AI Integration & Vis | USN-8 | As a user, I will receive an AI-generated summary of my Cash Flow data. | 3 | High | Lokesh / Abhishek / Rishi |
| Sprint-2 | AI Integration & Vis | USN-9 | As a user, the application will automatically retry after 15 seconds if an API rate limit is hit. | 2 | Medium | Lokesh / Abhishek / Rishi |
| Sprint-2 | AI Integration & Vis | USN-10 | As a user, I can view line charts of my numeric financial data to spot trends. | 5 | Low | Lokesh / Abhishek / Rishi |

Note: Total Story Points for Sprint 1 = 16. Total Story Points for Sprint 2 = 16.

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 8 Days | 16 Feb 2026 | 24 Feb 2026 | 16 | 24 Feb 2026 |
| Sprint-2 | 16 | 8 Days | 25 Feb 2026 | 04 Mar 2026 |  |  |

Velocity Calculation

Velocity is calculated as the Total Story Points Completed divided by the Number of Sprints.

- Total Story Points: 16 + 16 = 32

- Number of Sprints: 2

- Velocity: 32 / 2 = 16 Story Points per Sprint.

To calculate the team's average velocity (AV) per iteration unit (story points per day), we use the following equation where our sprint duration is 8 days:

Av = 2
Burndown Chart Guidelines

A burn down chart is a graphical representation of work left to do versus time. To complete this section of your template, you will want to draw a simple line graph:

- Y-Axis: Story Points (Starting at 16 at the top, down to 0 at the bottom).

- X-Axis: Time / Days (Day 1 through Day 8).

- Ideal Line: A straight, diagonal line from 16 points on Day 1 down to 0 points on Day 8.

- Actual Line: Draw a line that closely follows the ideal line, stepping down as you "completed" the tasks (e.g., dropping 3 points when USN-1 is finished).